# Venkat – 9 User Stories

## Sprint 1

### V1 – Student Registration (Backend Function)

User Story:
 As a student, I want to create a new profile so that I can participate in placement activities.
 Assignee: Venkat
 Start: 27 Nov
 Due: 3 Dec

### V2 – Student Login Validation

User Story:
 As a student, I want to log in using my stored details so that I can securely access my placement account.
 Assignee: Venkat
 Start: 27 Nov
 Due: 7 Dec

### V3 – Input Validation & Error Handling Module

User Story:
 As a system user, I want all inputs to be validated so that incorrect or incomplete data does not enter the system.
 Assignee: Venkat
 Start: 28 Nov
 Due: 10 Dec

## Sprint 2

### V4 – Student Profile Update Function

User Story:
 As a student, I want to update my academic details and skills so that my profile reflects accurate placement information.
 Assignee: Venkat
 Start: 11 Dec
 Due: 15 Dec

### V5 – Eligibility Check Logic

User Story:
 As a placement officer, I want to evaluate whether a student meets job criteria so that only eligible candidates can apply.
 Assignee: Venkat
 Start: 12 Dec
 Due: 17 Dec

### V6 – Search Students by Skill / CGPA

User Story:
 As a placement officer, I want to search students based on skill or CGPA so that I can shortlist suitable candidates.
 Assignee: Venkat
 Start: 16 Dec
 Due: 24 Dec

## Sprint 3

### V7 – Black-box Tests for Student Functions

User Story:
 As a tester, I want to validate student functions using black-box techniques so that I can confirm correct functional behaviour.
 Assignee: Venkat
 Start: 25 Dec
 Due: 27 Dec

### V8 – White-box Tests for Student Functions

User Story:
 As a tester, I want to analyse internal logic using white-box testing so that I can verify complete branch and path execution.
 Assignee: Venkat
 Start: 27 Dec
 Due: 29 Dec

### V9 – Symbolic and Concolic Testing

User Story:
 As a tester, I want to perform symbolic and concolic testing on validation and eligibility functions so that I can ensure all path conditions are explored.
 Assignee: Venkat
 Start: 29 Dec
 Due: 31 Dec

# Sravan – 9 User Stories

## Sprint 1

### S1 – Employer Registration Module

User Story:
 As an employer, I want to register my company details so that I can post job opportunities for students.
 Assignee: Sravan
 Start: 27 Nov
 Due: 4 Dec

### S2 – Employer Login & Identity Validation

User Story:
 As an employer, I want to log in securely so that I can manage my job postings and applications.
 Assignee: Sravan
 Start: 28 Nov
 Due: 7 Dec

### S3 – Job Posting Creation Module

User Story:
 As an employer, I want to create new job postings so that students can apply for relevant roles.
 Assignee: Sravan
 Start: 30 Nov
 Due: 10 Dec

## Sprint 2

### S4 – Edit/Delete Job Post Logic

User Story:
 As an employer, I want to edit or delete job posts so that I can keep my listings accurate and up-to-date.
 Assignee: Sravan
 Start: 11 Dec
 Due: 16 Dec

### S5 – Search Jobs by Category or Company

User Story:
 As a student, I want to search for jobs by category or company so that I can find opportunities matching my interests.
 Assignee: Sravan
 Start: 13 Dec
 Due: 18 Dec

### S6 – Employer Dashboard Summary Generator

User Story:
 As an employer, I want to view a summary of job posts and applications so that I can monitor student engagement.
 Assignee: Sravan
 Start: 18 Dec
 Due: 24 Dec

## Sprint 3

### S7 – Black-box Tests for Employer & Job Functions

User Story:
 As a tester, I want to evaluate employer and job functions using black-box techniques so that I can validate functional correctness.
 Assignee: Sravan
 Start: 25 Dec
 Due: 27 Dec

### S8 – White-box Tests for Employer Modules

User Story:
 As a tester, I want to analyse the internal logic of employer modules using white-box testing so that all branches are verified.
 Assignee: Sravan
 Start: 27 Dec
 Due: 29 Dec

### S9 – Symbolic & Concolic Testing for Job Posting Logic

User Story:
 As a tester, I want to conduct symbolic and concolic tests on job posting logic so that all path possibilities are checked.
 Assignee: Sravan
 Start: 29 Dec
 Due: 31 Dec

# Priya – 9 User Stories

## Sprint 1

### P1 – Application Submission Module

User Story:
 As a student, I want to submit applications to job postings so that I can express my interest in open positions.
 Assignee: Priya
 Start: 27 Nov
 Due: 5 Dec

### P2 – Detect Duplicate Applications

User Story:
 As a student, I want the system to prevent duplicate applications so that I do not apply multiple times to the same job.
 Assignee: Priya
 Start: 28 Nov
 Due: 7 Dec

### P3 – Application Serialization & Storage Engine

User Story:
 As a system user, I want applications to be stored reliably so that no data is lost when handling large volumes.
 Assignee: Priya
 Start: 30 Nov
 Due: 10 Dec

## Sprint 2

### P4 – Application Review Workflow

User Story:
 As a placement officer, I want to approve or reject applications so that only suitable candidates move forward.
 Assignee: Priya
 Start: 11 Dec
 Due: 15 Dec

### P5 – Application Status Updater

User Story:
 As a placement officer, I want to update application status through multiple stages so that students know their progress.
 Assignee: Priya
 Start: 14 Dec
 Due: 19 Dec

### P6 – Filter Applications by Status or Student

User Story:
 As a placement officer, I want to filter applications by status or student ID so that I can quickly review relevant applications.
 Assignee: Priya
 Start: 17 Dec
 Due: 24 Dec

## Sprint 3

### P7 – Black-box Tests for Application Workflow

User Story:
 As a tester, I want to validate the application workflow using black-box techniques so that the functions work as expected.
 Assignee: Priya
 Start: 25 Dec
 Due: 27 Dec

### P8 – White-box Tests for Status Updater

User Story:
 As a tester, I want to inspect the internal logic of the status-updater function so that I can ensure complete path coverage.
 Assignee: Priya
 Start: 27 Dec
 Due: 29 Dec

### P9 – Symbolic/Concolic Testing for Application Rules

User Story:
 As a tester, I want to perform symbolic and concolic testing on application-workflow rules so that all decision paths are explored.
 Assignee: Priya
 Start: 29 Dec
 Due: 31 Dec

# Sai Kumar – 9 User Stories

## Sprint 1

### K1 – System Menu & Role-Based Navigation

User Story:
 As a system user, I want a role-based menu so that I can easily navigate to the functions relevant to my role.
 Assignee: Sai Kumar
 Start: 27 Nov
 Due: 5 Dec

### K2 – Serialization Handler (Read/Write Utility)

User Story:
 As a system user, I want consistent file read/write operations so that all data is stored and retrieved reliably.
 Assignee: Sai Kumar
 Start: 28 Nov
 Due: 7 Dec

### K3 – Data Consistency Checker

User Story:
 As a placement officer, I want the system to verify data consistency so that invalid or mismatched records are detected.
 Assignee: Sai Kumar
 Start: 30 Nov
 Due: 10 Dec

## Sprint 2

### K4 – Reports Generator

User Story:
 As a placement officer, I want system-generated reports so that I can view summaries of students, jobs, and applications.
 Assignee: Sai Kumar
 Start: 11 Dec
 Due: 16 Dec

### K5 – Audit Log Writer

User Story:
 As a placement officer, I want an activity log so that all system actions can be tracked for accountability.
 Assignee: Sai Kumar
 Start: 13 Dec
 Due: 20 Dec

### K6 – Data Backup and Restore Module

User Story:
 As a system user, I want to back up and restore serialized data so that no information is lost during system failure.
 Assignee: Sai Kumar
 Start: 17 Dec
 Due: 24 Dec

## Sprint 3

### K7 – Black-box Tests for Navigation & IO

User Story:
 As a tester, I want to validate system navigation and file-handling via black-box testing so that the system behaves correctly.
 Assignee: Sai Kumar
 Start: 25 Dec
 Due: 27 Dec

### K8 – White-box Tests for Audit & Backup Logic

User Story:
 As a tester, I want to review internal logic of auditing and backup modules so that all internal branches are covered.
 Assignee: Sai Kumar
 Start: 27 Dec
 Due: 29 Dec

### K9 – Symbolic & Concolic Testing for File Handling Logic

User Story:
 As a tester, I want to perform symbolic and concolic testing on file handling functions so that path conditions are fully explored.
 Assignee: Sai Kumar
 Start: 29 Dec
 Due: 31 Dec