# GROUP VIDEO PRESENTATION SCRIPT (PERSON-WISE, 5–7 MINUTES)

Project: Placement Management System

## Venkat – Project Planning, Estimation, and Student Module (≈ 1.5 minutes)

“Hello, my name is Venkat.

This project is planned using an agile approach. The first step in planning is identifying user stories for students, employers, application workflow, and system utilities. Each user story is written in a standard format describing the role, requirement, and objective.

Planning poker is used to estimate story points for each user story. Estimation is based on relative complexity, validation logic, and data handling effort. These story points help in balancing the workload across the team and across sprints.

Cost estimation is performed using the Basic COCOMO model. The project is classified under the organic mode because of the small team size, moderate complexity, and stable requirements. This estimation helps in validating the feasibility of the planned schedule.

The project is divided into three sprints. Sprint one focuses on core functionality such as student registration, login validation, and input validation. Sprint two focuses on extended student features such as profile updates, eligibility checking, and searching students by skill or CGPA. Sprint three focuses on testing activities.

My functional contribution focuses on student-related features. These include student profile creation, login validation, input validation, profile updates, eligibility checks, and search functionality. Although functional areas are assigned, planning, review, and testing activities are shared equally across the team.”

## Priya – Sprint Design, Application Workflow, and Equal Contribution (≈ 1.5 minutes)

“Hello, my name is Priya.

Sprint planning is designed in a structured manner after estimating user stories. Sprint one contains foundational features such as application submission, duplicate detection, and application storage. Sprint two extends this with application review workflow, status updates, and filtering applications by status or student. Sprint three focuses on testing the application workflow using black-box, white-box, symbolic, and concolic testing.

Sprint planning coordination is handled by me, but estimation, execution, and verification are carried out equally by all team members. User stories are distributed evenly so that each member contributes to development and testing.

My functional contribution focuses on the application workflow. This includes application submission, prevention of duplicate applications, reliable storage, application review, status transitions, and filtering logic. These features ensure that applications follow a defined workflow and that students receive correct status updates.

All features are reviewed and integrated collaboratively to maintain consistency across the system.”

## Sravan – Employer Module and GitHub Workflow (≈ 1–1.2 minutes)

“Hello, my name is Sravan.

My functional contribution focuses on employer-related features. Sprint one includes employer registration, login validation, and job posting creation. Sprint two includes editing and deleting job posts, searching jobs by category or company, and generating employer dashboard summaries. Sprint three focuses on testing employer and job-related functions.

GitHub is used for version control and collaboration. Commits reflect incremental progress aligned with sprint tasks. Each user story implementation is committed clearly so that progress is traceable.

The GitHub Projects section is used to track sprint progress. User stories are organised into sprint columns, showing planned, in-progress, and completed tasks. Pull requests are used to merge completed features into the main branch after review.

This workflow ensures transparency, controlled integration, and equal visibility of contributions from all team members.”

(Screen shows GitHub → Commits → Projects → Pull Requests)

## Sai Kumar – System Utilities, Testing, and Coverage (≈ 1.5–2 minutes)

“Hello, my name is Sai Kumar.

My functional contribution focuses on system-level features. Sprint one includes role-based navigation, file read and write utilities, and data consistency checks. Sprint two includes report generation, audit logging, and backup and restore functionality. Sprint three focuses on testing these system utilities.

Testing is carried out using multiple techniques. Black-box testing validates functional behaviour based on inputs and expected outputs. White-box testing validates internal logic using statement and branch coverage. Symbolic and concolic testing are applied to explore different execution paths using both symbolic conditions and concrete inputs.

A script named run_coverage.sh is created to execute all test suites and generate coverage reports. Coverage measurement is performed using coverage.py with branch coverage enabled. The coverage report includes statement coverage, branch coverage, and file-level analysis, and an HTML report is generated for inspection.

Testing activities are distributed across all team members, and results are reviewed collectively to ensure correctness and completeness.”

(Screen shows coverage execution or HTML coverage report)

## Closing – Equal Contribution Statement (≈ 20–30 seconds)

“One member speaks.

All team members contribute equally to planning, implementation, integration, and testing activities throughout the project. Functional focus areas support clarity, but ownership of outcomes remains shared. The project demonstrates disciplined planning, collaborative development, structured testing, and effective use of version control.”